SIH26173 — iTantra

Indian Multilingual TTS & STT Aided Neural Transceiver Radio Access for Low-Bitrate Links

| Field | Details |
| --- | --- |
| Organization | Indian Space Research Organisation (ISRO) |
| Department | Department of Space / ISRO |
| Category | Software |
| Theme | Smart Automation |
| PSID | SIH26173 |
| Deadline | 30 September 2026 |

# 1. Problem Statement

Voice and audio communication requires considerably more data than text, making it difficult to transmit voice over low-data-rate or bandwidth-constrained links. However, in emergencies and distress situations, voice is more useful and inclusive than written messages because people can communicate without depending on literacy.

ISRO wants an Android application that can convert speech to text, transmit the text, and convert it back to speech — all locally on the device, using lightweight AI models with minimal latency.

# 2. Expected Solution

An Android-based multilingual voice transceiver where two phones exchange compact text instead of raw audio:

- Phone A: Speech → On-device STT → Text

- Text transmitted via Wi-Fi / Bluetooth

- Phone B: Text → On-device TTS → Speech

Required languages (10):

- Hindi, Gujarati, Marathi, Kannada, Malayalam

- Tamil, Telugu, Odia, Bengali, English

# 3. Core App Functionality

## A. Speech-to-Text

Listens locally, detects pauses/stoppages, identifies the completed sentence, converts speech to text, and transmits with minimal latency.

## B. Text Transmission

Text is sent via Wi-Fi, Bluetooth, or a connected embedded device between two phones running the same app.

## C. Text-to-Speech

The receiving phone converts the text back into speech and plays it through the speaker.

## D. Walkie-Talkie Mode

Push-to-talk: hold to speak, release to send (STT → transmit → TTS). When push-to-talk is off, the app should behave like normal phone communication.

# 4. Core Idea

Traditional approach: Voice → Audio → Transmission → Audio

Proposed approach: Voice → Text → Low-bandwidth transmission → Text → Voice

# 5. Use Cases

- Emergency & distress communication: Send critical messages even under extreme bandwidth limits.

- Low-bandwidth communication: Text replaces continuous audio on constrained channels.

- Space / remote communication: Directly relevant given ISRO's bandwidth and compute constraints.

- Remote and rural areas: Works where internet and cellular networks are unreliable.

- Disaster-response teams: Rescue and field teams exchange short voice messages reliably.

- Phone-to-phone walkie-talkie: Direct Wi-Fi/Bluetooth communication — strongest demo scenario.

- Emergency alerts: Priority messages announced loudly and non-interruptibly.

- Multilingual communication: Users converse in their own Indian language.

# 6. Existing Solutions vs. Our Gap

| Existing Technology | What It Provides | Remaining Gap |
| --- | --- | --- |
| IndicConformer (AI4Bharat) | Indian-language STT | No complete transceiver |
| Indic-TTS | Indian-language TTS | Needs lightweight mobile integration |
| Whisper | Multilingual STT | Needs optimization for constrained devices |
| Normal voice call | Voice communication | Requires transmitting audio |
| Walkie-talkie | Low-bandwidth voice | No AI multilingual STT/TTS |
| Mobile STT/TTS | Local speech processing | No complete communication pipeline |

The opportunity is not to invent STT/TTS, but to combine them into an optimized, end-to-end, low-bitrate communication system.

# 7. Proposed Innovation

Core idea: an offline, multilingual, lightweight AI transceiver that converts speech to compact text, transmits it over a low-bandwidth local link, and reconstructs intelligible speech on the receiving device.

## Innovation 1 — Voice Without Transmitting Audio

Voice → Text → Transmission → Voice, reducing the information that needs to be sent.

## Innovation 2 — Fully Offline AI

STT and TTS run entirely on-device, with no cloud API dependency — a hard requirement of the PS.

## Innovation 3 — Lightweight AI for Low-End Devices

Optimize jointly for model size, RAM, CPU, battery, inference time, and accuracy using quantization, model compression, and efficient runtimes.

## Innovation 4 — Pause-Based Sentence Detection

Wait for a natural pause before transmitting a full sentence, rather than sending partial fragments continuously.

## Innovation 5 — AI Walkie-Talkie

Push → Speak → Release → Send → Receive → Hear — internally transmitting text, not audio.

## Innovation 6 — Priority Emergency Channel

Emergency messages trigger immediate TTS announcement and alert mechanisms on the receiving device.

## Innovation 7 — Performance-Aware Model Selection

Select models per language/device class based on accuracy, size, CPU, and latency — matching the PS's own evaluation metrics.

# 8. Feasibility

| Area | Feasibility |
| --- | --- |
| Technical (core prototype) | High — building blocks already exist |
| Offline operation | High — full pipeline works without internet |
| Low-bandwidth reduction | High — text is far smaller than audio |
| Android implementation | High — standard Android/Kotlin + local inference |
| 10-language support | Challenging — biggest project risk |

Recommended phased approach for the language challenge:

- Phase 1: Build the complete end-to-end pipeline with 2–3 languages

- Phase 2: Optimize STT/TTS models

- Phase 3: Add the remaining languages

- Phase 4: Benchmark every language

# 9. Judging Criteria

| Criterion | Weight | What Is Measured |
| --- | --- | --- |
| Accuracy | 40% | Low WER (STT); intelligibility and natural flow (TTS) |
| Efficiency | 20% | Model/app size, RAM/flash footprint, idle CPU usage |
| Latency | 20% | Speech-to-text time, text-to-speech time, end-to-end delay, RTF |

# 10. Overall Architecture

Phone A: Speech → Pause Detection → Local STT → Text

Text → Bluetooth / Wi-Fi (low-bitrate link) → Text

Phone B: Text → Local TTS → Audio output

# 11. One-Line Summary

SIH26173 asks us to build an offline, multilingual Android walkie-talkie that does not transmit voice/audio directly. Instead, it converts speech into text, sends the compact text via Wi-Fi/Bluetooth, and converts the received text back into speech on another phone.

# 12. Final Assessment

| Factor | Rating |
| --- | --- |
| Problem importance | Very High |
| AI/ML depth | Very High |
| Innovation potential | High |
| Demo potential | Very High |
| Core technical feasibility | Very High |
| 10-language difficulty | Low feasibility (high risk) |
| Research potential | Very High |
| Hardware requirement | Low |
| Android requirement | High |
| Offline requirement | Critical |
| Overall difficulty | High |

Bottom line: SIH26173 is technically strong and feasible, since the individual technologies (STT, TTS, mobile inference) already exist. The real differentiator is making the complete pipeline lightweight, offline, multilingual, accurate, and low-latency on low- and mid-range Android phones. The biggest risk is the 10-language requirement — the strongest strategy is to build an excellent end-to-end system first, then expand language coverage while continuously measuring WER, TTS intelligibility, model footprint, CPU/RAM usage, and end-to-end latency.